Story 1 – Data Source & Consumption Readiness

Purpose: Ensure the approved/governed data source is available for Power BI development.

Tasks:

- Review approved consumption data contract and source requirements

- Identify required Databricks consumption tables/views/outputs

- Perform source-to-requirement gap analysis

- Validate required fields for customer, segment, risk and outcome reporting

- Validate data availability and refresh frequency

- Confirm source data quality and completeness

- Document data source mapping and assumptions

- Obtain confirmation on the approved consumption source

Story 2 – Power BI Data Model & Semantic Layer Development

Purpose: Build the governed Power BI semantic model without duplicating model/scoring logic.

Tasks:

- Define Power BI data model architecture

- Create required dimension and fact structures

- Establish relationships between tables

- Create required calculated columns/measures

- Implement business KPIs and reporting measures

- Implement risk/segment/model-related measures

- Configure date/period analysis

- Validate semantic model against the approved consumption outputs

- Optimize model performance

- Document semantic model and measure definitions

Story 3 – Retention Analytics Dashboard Development

Purpose: Develop the primary Power BI dashboard and reporting views.

Tasks:

- Configure Power BI report structure and navigation

- Develop executive summary/KPI section

- Develop customer/member risk distribution views

- Develop segment/model performance views

- Develop priority customer/segment analysis

- Develop intervention/outcome reporting views

- Implement required filters and slicers

- Implement drill-down/drill-through functionality where required

- Implement tooltips and contextual information

- Apply approved dashboard theme and formatting

- Implement conditional formatting and visual interactions

- Validate report usability against approved mockups/requirements

Story 4 – Risk, Explainability & Intervention Reporting

Purpose: Ensure the dashboard provides the required risk insights and supporting information.

Tasks:

- Integrate approved risk outputs into Power BI

- Develop customer/segment risk views

- Display approved model/risk classifications

- Implement model explainability information

- Develop key risk-driver views

- Develop intervention/outcome reporting

- Validate intervention information against source data

- Ensure Power BI does not independently calculate/score model outputs

- Validate approved-user access to explainability information

This story is useful because the acceptance criteria specifically mention risk views, explainability, and intervention/outcome reporting.

Story 5 – Data Reconciliation & Report Validation

Purpose: Validate that Power BI outputs reconcile with Databricks and the approved source.

Tasks:

- Prepare source-to-report reconciliation scenarios

- Validate record counts

- Validate customer/member counts

- Validate risk classifications

- Validate segment-level outputs

- Validate KPI calculations

- Validate aggregated values against Databricks

- Perform filter/slicer validation

- Perform drill-through/drill-down validation

- Identify and resolve data discrepancies

- Document reconciliation results

- Obtain business validation/sign-off

Story 6 – Power BI Testing & UAT

Purpose: Complete technical testing and business-user validation.

Tasks:

- Prepare test scenarios and test cases

- Perform functional testing

- Perform data validation testing

- Perform visual/UI testing

- Perform filter and navigation testing

- Perform security/access testing

- Perform refresh testing

- Perform performance testing

- Support business UAT

- Log and track UAT defects

- Resolve UAT defects

- Conduct regression testing

- Obtain UAT/business sign-off

Story 7 – Power BI Deployment & Production Release

Purpose: Move the validated report/model through environments into production.

Tasks:

- Prepare Power BI deployment package

- Validate Dev → Test/UAT deployment

- Configure workspace and deployment settings

- Configure data source connections

- Configure refresh schedule

- Configure required parameters/environment settings

- Configure security/access permissions

- Perform pre-production validation

- Obtain production deployment approval

- Deploy report and semantic model to Production

- Perform post-deployment validation

- Confirm production business sign-off

Story 8 – Production Monitoring & Support

Purpose: Support the dashboard after production deployment.

Tasks:

- Monitor scheduled refreshes

- Monitor dataset/semantic model failures

- Monitor report performance

- Investigate data discrepancies reported by users

- Troubleshoot source/Databricks-related issues

- Troubleshoot Power BI report/model issues

- Manage production defects

- Perform root-cause analysis for recurring issues

- Implement approved production fixes

- Perform regression testing after fixes

- Maintain production support documentation

- Track support issues and resolutions

- Monitor business feedback and enhancement requests

I would arrange them in ADO like this

| Order | Story | Main Outcome |
| --- | --- | --- |
| 1 | Data Source & Consumption Readiness | Approved/governed data available |
| 2 | Power BI Data Model & Semantic Layer Development | Governed semantic model |
| 3 | Retention Analytics Dashboard Development | Power BI dashboard |
| 4 | Risk, Explainability & Intervention Reporting | Risk/model insights |
| 5 | Data Reconciliation & Report Validation | Databricks reconciliation |
| 6 | Power BI Testing & UAT | Tested solution + UAT sign-off |
| 7 | Power BI Deployment & Production Release | Production deployment |
| 8 | Production Monitoring & Support | Production stability/support |